AGING IN THE COMFORT OF HOME®

# Virtual Installer Network Program Charter

Control framework for centralized AITCOH brand management and certified local field execution.

| Document Code | VIN-CTRL-01 |
| --- | --- |
| Program | AITCOH Virtual Installer Network™ |
| Version | v1.0 Working Draft |
| Status | Internal control document; legal review required before use |
| Core Principle | Centralized AITCOH customer experience with certified local field execution |

Important: This document is a business-control draft, not legal advice. It should be reviewed by qualified construction, employment, franchise, insurance, licensing, and local-market counsel before execution or publication.

# 1. Purpose

This Program Charter defines the operating framework for the AITCOH Virtual Installer Network™, a centralized customer-experience and quality-control system supported by vetted independent local installation contractors.

Operating Principle AITCOH controls the customer promise, scope documentation, brand-facing process, quality gates, warranty coordination, and finished-result requirements. Installer partners control their independent business operations, staffing, tools, trade methods, work sequencing, and daily schedules.

# 2. Program Objectives

Expand AITCOH service capacity without opening staffed offices in every market.

Deliver a consistent Aging In The Comfort Of Home® customer experience across markets.

Create a repeatable process for installer vetting, certification, job assignment, documentation, QA, and warranty response.

Preserve independent contractor status through clear vendor qualification standards and project-specific work orders.

Separate installer fulfillment from any dealership, franchise, or local-market ownership model.

# 3. Program Scope

| Included in Program Scope | Excluded from Program Scope |
| --- | --- |
| • Installer application and vetting • Documentation and process certification • Project-specific work orders • Digital job packet standards • Photo/documentation QA • Customer communication standards • Warranty correction process • Installer scorecard and removal process | • Employee hiring or staffing control • Installer daily schedule control • General trade-skills training • Providing all tools/equipment • Exclusive territory grants • Independent AITCOH selling rights • Installer-operated AITCOH location • Guaranteed project volume |

# 4. Governance Model

| Function | AITCOH Headquarters / National Brand Office | Installer Partner |
| --- | --- | --- |
| Brand standards | Owns, publishes, enforces project-facing brand standards. | Follows standards on assigned AITCOH jobs only. |
| Lead intake and sales | Controls website, ads, CRM, proposal templates, financing process, and approved customer messaging. | Does not independently sell AITCOH unless separately authorized in writing. |
| Scope and pricing | Issues approved project scope, pricing framework, proposal, change-order rules, and closeout requirements. | Verifies field conditions and performs assigned work under the approved scope. |
| Field work | Defines expected deliverables, documentation, safety expectations, and QA evidence. | Controls trade methods, tools, crew, sequencing, and jobsite execution. |
| Quality assurance | Reviews job documentation, photos, customer feedback, and punch-list status. | Submits required photos, completion checklist, and punch-list corrections. |
| Warranty | Receives and coordinates customer-facing warranty tickets. | Performs assigned corrective work according to warranty correction policy. |

# 5. Installer Certification Definition

AITCOH certification is a program-process approval. It is not a general trade license, employment credential, franchise right, dealership right, or warranty of workmanship outside AITCOH-assigned projects.

| Certification Covers | Certification Does Not Cover |
| --- | --- |
| • AITCOH documentation standards • Customer conduct expectations • Photo and closeout requirements • Change-order process • Warranty response process • Safety and cleanup expectations • Senior-friendly communication • Brand-facing language | • Basic carpentry, plumbing, electrical, or tile skills • Installer employee management • Installer internal estimating methods • Installer tools and equipment • Installer workday schedule • Installer general business operations • Legal authorization to perform licensed trade work |

# 6. Installer Tier Framework

| Tier | Typical Work | Approval Basis |
| --- | --- | --- |
| Tier 1: Approved Safety Installer | Grab bars, handrails, threshold ramps, minor safety modifications, punch-list work. | Insurance, references, photos, basic installation experience, documentation readiness. |
| Tier 2: Certified Remodel Installer | Walk-in showers, curbless shower preparation, door widening, bathroom/kitchen modifications, multi-item projects. | Verified remodel experience, licensing where required, documentation discipline, successful pilot projects. |
| Tier 3: Senior Project Installer | Complex remodels, VA-related modifications, multi-trade work, larger accessibility projects. | Advanced capability, strong QA history, low callback rate, code/licensing strength. |
| Tier 4: Market Lead Installer | Field verification, local QA support, emergency corrections, mentoring, vendor coordination. | Proven reliability, communication strength, market leadership, consistent scorecard performance. |

# 7. Required Control Documents

| Document | Purpose | Owner |
| --- | --- | --- |
| Certified Installer Partner Agreement | Master agreement governing network eligibility and relationship boundaries. | AITCOH leadership + counsel |
| Project Work Order Template | Project-specific assignment, scope, deliverables, pay, and closeout terms. | AITCOH operations |
| Insurance and Licensing Requirements | Minimum vendor qualification rules by market and service type. | AITCOH operations + counsel |
| Installer Vetting Checklist | Standardized intake, review, approval, and tier placement process. | AITCOH operations |
| Brand Use and Conduct Policy | Controls brand identity, customer trust, jobsite conduct, and prohibited representations. | AITCOH brand office |
| Customer Communication Standards | Defines customer-facing scripts, timing, escalation, and documentation. | AITCOH customer success |
| Change-Order Policy | Prevents unauthorized field expansion and payment disputes. | AITCOH operations |
| Warranty Correction Policy | Defines warranty intake, response levels, installer obligations, and closeout. | AITCOH customer success |
| QA / Photo Documentation Policy | Defines visual evidence, upload rules, review process, and scorecard impact. | AITCOH QA |

# 8. Market Activation Requirements

| Gate | Minimum Standard |
| --- | --- |
| Legal/licensing review | State, county, city, and trade-specific requirements reviewed before accepting work. |
| Installer pool | At least 3 qualified installers or specialty contractors reviewed before paid ad launch. |
| Insurance verification | Certificates collected and recorded for each approved installer. |
| CRM/job packet system | Lead intake, job packet, photo upload, change order, closeout, and warranty workflows ready. |
| QA owner | Named person responsible for reviewing documentation and customer closeout. |
| Escalation path | Written process for unsafe condition, customer complaint, code issue, or incomplete work. |

# 9. Performance Management

| Scorecard Area | Target / Standard |
| --- | --- |
| Photo/documentation compliance | 95%+ complete and uploaded before closeout. |
| Customer satisfaction | 4.7+ average where review data is available. |
| Change-order discipline | 100% written approval before added work or price change. |
| Callback rate | Tracked by installer, work type, and market; repeated callbacks trigger review. |
| Punch-list completion | Target within 72 hours where practical and dependent on materials/customer access. |
| Warranty response | Response according to warranty priority level and market feasibility. |

# 10. Risk Controls

Do not guarantee work volume, job frequency, territory, or exclusivity to installer partners.

Do not issue AITCOH business cards, employee email addresses, or employee-style titles to installers.

Do not allow installers to advertise, sell, or represent themselves as AITCOH without written authorization.

Do not manage installer employees, helpers, payroll, daily work hours, or internal business operations.

Use project-specific work orders rather than open-ended control of day-to-day field activity.

Require written change-order approval before any extra work or price change.

Separate installer-network documents from any dealer, market partner, or franchise-style opportunity documents.

# 11. Implementation Checklist

| Status | Item |
| --- | --- |
| ☐ | Finalize legal relationship model and obtain counsel review. |
| ☐ | Finalize all Phase 1 control documents. |
| ☐ | Build installer application and vetting workflow. |
| ☐ | Build digital job packet folder structure and forms. |
| ☐ | Define first pilot service menu. |
| ☐ | Recruit and review pilot installers. |
| ☐ | Run mock job packet, QA, and warranty workflow before live jobs. |
| ☐ | Launch 5–10 controlled pilot jobs and adjust documents based on real issues. |

# Signature / Acknowledgment

| Party | Name / Title | Signature | Date |
| --- | --- | --- | --- |
| AITCOH Authorized Representative |  |  |  |
| Installer / Contractor |  |  |  |