AGING IN THE COMFORT OF HOME®

# Warranty Correction Policy

Customer-facing warranty coordination and installer correction process for AITCOH-assigned project work.

| Document Code | VIN-CTRL-09 |
| --- | --- |
| Program | AITCOH Virtual Installer Network™ |
| Version | v1.0 Working Draft |
| Status | Internal control document; legal review required before use |
| Core Principle | Centralized AITCOH customer experience with certified local field execution |

Important: This document is a business-control draft, not legal advice. It should be reviewed by qualified construction, employment, franchise, insurance, licensing, and local-market counsel before execution or publication.

# 1. Purpose

This policy defines how AITCOH receives, reviews, coordinates, documents, and closes warranty or correction requests related to AITCOH-assigned projects. AITCOH should remain the customer-facing coordination point while Installer Partners support verified correction work within their assigned scope.

Warranty Positioning AITCOH manages the customer relationship and warranty process. Installer Partner supports correction work tied to its assigned scope, workmanship, and project-specific obligations.

# 2. Warranty Intake

| Intake Field | Required Information |
| --- | --- |
| Customer name |  |
| Project number |  |
| Project address |  |
| Original installer |  |
| Date completed |  |
| Issue description |  |
| Photos/video from customer |  |
| Safety risk? | ☐ Yes ☐ No |
| Water/electrical/structural risk? | ☐ Yes ☐ No |
| Customer availability |  |
| Initial triage owner |  |

# 3. Warranty Priority Levels

| Priority | Examples | Target Response |
| --- | --- | --- |
| Level 1: Safety / active damage | Loose critical safety device, active leak, electrical hazard, blocked access, structural concern. | Same day triage where practical; immediate safety escalation. |
| Level 2: Functional issue | Door/ramp/fixture not functioning properly, shower/rail issue, accessibility issue affecting use. | Initial response within 1 business day where practical. |
| Level 3: Finish / cosmetic issue | Caulk, trim, paint touch-up, minor alignment, non-critical punch-list item. | Schedule correction within reasonable market availability. |
| Level 4: Not warranty / unrelated | Customer damage, misuse, unrelated system, pre-existing condition, customer-supplied item issue. | Review and explain determination. |

# 4. Review Process

AITCOH receives warranty request and creates a warranty ticket.

AITCOH reviews original scope, Work Order, photos, completion checklist, and customer notes.

AITCOH requests additional customer photos/video if needed.

AITCOH determines whether issue appears urgent, warranty-related, scope-related, customer-caused, or unrelated.

AITCOH contacts original Installer Partner when correction appears tied to assigned work.

Installer Partner provides response, availability, and field assessment if requested.

AITCOH schedules correction, documents outcome, and confirms customer satisfaction or unresolved status.

# 5. Installer Correction Obligations

Installer Partner must reasonably cooperate with AITCOH to evaluate claimed defects or incomplete work tied to its assigned scope.

Installer Partner must provide requested photos, notes, material details, and field observations from the original project.

Installer Partner must perform correction work when the issue is verified as within its workmanship or assigned scope responsibility, subject to the Work Order and Agreement.

Installer Partner must not argue with the customer about warranty coverage; coverage determinations are coordinated by AITCOH.

# 6. Exclusions and Limits

| Generally Excluded Unless Otherwise Stated | Notes |
| --- | --- |
| Customer misuse, abuse, or neglect | Document with photos and clear explanation. |
| Customer-supplied materials or fixtures | Unless installer failed to install according to approved instructions. |
| Pre-existing hidden conditions | Unless the Work Order specifically included correction. |
| Unrelated plumbing, electrical, structural, roof, HVAC, foundation, pest, or moisture issues | Escalate if safety concern; do not assume warranty coverage. |
| Unauthorized customer or third-party modifications after completion | Document and review. |
| Normal wear, maintenance, cleaning, caulk upkeep, or consumable items | May be handled as paid service or goodwill if approved. |

# 7. Warranty Ticket Form

| Field | Response |
| --- | --- |
| Ticket number |  |
| Date opened |  |
| Customer / project number |  |
| Original installer |  |
| Priority level | Level 1 / Level 2 / Level 3 / Level 4 |
| Issue summary |  |
| Original scope item involved |  |
| Photos reviewed | ☐ Yes ☐ No |
| AITCOH determination | Covered / Not covered / Needs field review / Goodwill / Paid service |
| Installer assigned for correction |  |
| Scheduled date |  |
| Completion photos uploaded | ☐ Yes ☐ No |
| Customer confirmation |  |
| Ticket closed date |  |

# 8. Customer Communication

| Situation | Approved Language |
| --- | --- |
| Acknowledgment | “We received your request and are opening a warranty review ticket. We will review the project documentation and follow up with next steps.” |
| Need photos | “Please send photos or a short video showing the issue so we can route this correctly.” |
| Covered correction | “Based on our review, this appears to fall within the project correction process. We are coordinating the next step.” |
| Not covered | “Based on the documentation reviewed, this appears outside the completed project scope/warranty. We can still discuss options for a paid service visit if helpful.” |

# 9. Scorecard Impact

Covered callbacks should be tracked by installer, service type, material, market, and root cause.

Repeated correction issues may reduce installer tier, pause assignments, or trigger probation.

Fast, professional correction support should improve installer preference status.

Failure to support verified warranty issues may result in suspension or removal.

# Signature / Acknowledgment

| Party | Name / Title | Signature | Date |
| --- | --- | --- | --- |
| AITCOH Authorized Representative |  |  |  |
| Installer / Contractor |  |  |  |