AGING IN THE COMFORT OF HOME®

# QA / Photo Documentation Policy

Required visual documentation and remote quality review standards for AITCOH-assigned installer projects.

| Document Code | VIN-CTRL-10 |
| --- | --- |
| Program | AITCOH Virtual Installer Network™ |
| Version | v1.0 Working Draft |
| Status | Internal control document; legal review required before use |
| Core Principle | Centralized AITCOH customer experience with certified local field execution |

Important: This document is a business-control draft, not legal advice. It should be reviewed by qualified construction, employment, franchise, insurance, licensing, and local-market counsel before execution or publication.

# 1. Purpose

This policy defines the required photo, video, checklist, and documentation standards for AITCOH-assigned projects. The goal is to support remote quality review, customer trust, warranty defense, installer scorecards, and consistent finished results across markets.

QA Rule A project is not fully closed until required documentation is complete, reviewed, and stored in the project file.

# 2. Documentation Ownership

| Role | Responsibility |
| --- | --- |
| AITCOH | Defines required documentation, reviews project evidence, requests corrections, stores records, manages customer closeout. |
| Installer Partner | Captures before/during/after photos, issue photos, measurements, completion checklist, and punch-list documentation. |
| Customer Success / QA Reviewer | Confirms photos are sufficient, flags missing evidence, reviews punch-list and warranty risk. |

# 3. Required Photo Categories

| Stage | Required Photos |
| --- | --- |
| Before | • Wide view of room/area • Close-up of existing condition • Measurement/context photos • Path of travel where relevant • Adjacent surfaces that could be affected • Existing damage or pre-existing concerns |
| During | • Open wall/floor/cavity conditions • Blocking/framing/anchor points • Waterproofing or substrate layers where applicable • Fastener method evidence where relevant • Hidden conditions or conflicts • Progress photos before covering work |
| After | • Wide finished view • Close-up finished details • Safety feature close-ups • Cleanup/debris removal confirmation • Access/pathway confirmation • Customer-ready condition |
| Issue / Exception | • Damage, rot, mold, water, electrical/plumbing conflicts • Code or permit concern • Material mismatch • Customer-requested changes • Safety hazard • Unfinished punch-list item |

# 4. Service-Specific Photo Requirements

| Service | Required Evidence |
| --- | --- |
| Grab bars | Before wall/fixture view, blocking/anchor evidence where available, installed bar close-up, wide use-context photo. |
| Handrails / railings | Before path/stair view, mounting surfaces, posts/brackets, finished rail, end returns, path clearance. |
| Threshold ramps | Before threshold, measurements, slope/transition context, anchoring, finished approach and exit. |
| Walk-in / curbless shower | Before condition, demo, plumbing/framing conflicts, waterproofing, pan/slope, tile/finish, final fixtures and safety features. |
| Door widening | Before doorway, demo/framing, header/structural conditions where applicable, finished opening, trim, clearance. |
| Lighting upgrades | Before area, fixture/switch locations, licensed trade documentation where required, finished illumination view. |
| Kitchen/bath modifications | Before layout, demo, rough-in, material installation, finished function, safety/accessibility features. |

# 5. Photo Quality Standards

Photos must be clear, well-lit, and close enough to show the relevant condition.

Include wide shots and detail shots; do not submit only close-ups.

Avoid blurry, dark, obstructed, or duplicate images that do not show the work area.

Capture hidden work before it is covered.

Use notes or captions for any image that is not self-explanatory.

Do not include customer faces, minors, medical documents, personal mail, medication, financial documents, or private items unless unavoidable and approved.

# 6. File Naming and Upload Rules

| Item | Standard |
| --- | --- |
| Folder location | Project file / customer record / job packet folder designated by AITCOH. |
| Filename format | [Project#]_[Stage]_[Area]_[ShortDescription]_[Date].jpg |
| Upload timing | Before photos before work; during photos before covering; after photos before closeout. |
| Minimum resolution | High enough to verify condition; avoid compressed screenshots when original photo is available. |
| Video | Use short video clips for walkthroughs, complex issues, or function tests where useful. |

# 7. QA Review Checklist

| Status | QA Review Item |
| --- | --- |
| ☐ | Before photos show starting condition and work area. |
| ☐ | During photos show hidden/critical installation steps where applicable. |
| ☐ | After photos show finished work clearly. |
| ☐ | Photos support the approved scope completion. |
| ☐ | Change-order conditions documented where applicable. |
| ☐ | Punch-list items documented and assigned. |
| ☐ | Customer-sensitive/private information avoided or handled properly. |
| ☐ | Completion checklist submitted. |
| ☐ | Warranty risk notes captured. |

# 8. QA Outcomes

| Outcome | Meaning | Next Step |
| --- | --- | --- |
| Pass | Documentation supports completion and no material issue is identified. | Proceed to customer closeout. |
| Pass with note | Minor issue or observation exists but project can close. | Record note; monitor if needed. |
| Needs info | Missing photo, unclear condition, or incomplete checklist. | Installer must upload additional documentation. |
| Punch-list required | Work appears incomplete or correction needed. | Create punch-list and assign completion. |
| Escalate | Safety, code, customer complaint, major defect, or warranty concern. | Escalate to operations/leadership. |

# 9. Privacy and Customer Protection

Only capture what is needed to document the project.

Avoid customer faces, personal photos, medical equipment labels, mail, bills, medications, financial records, firearms, safes, security systems, and other sensitive details unless unavoidable.

Do not post AITCOH project photos publicly without written approval and customer consent where required.

Store all photos in AITCOH-approved systems, not personal photo libraries when avoidable.

# 10. Scorecard Impact

| Issue | Potential Impact |
| --- | --- |
| Complete, consistent documentation | Improves installer preference and tier confidence. |
| Missing before/during photos | May delay closeout or payment; scorecard note. |
| Missing hidden-work evidence | May require field verification or correction before closeout. |
| Repeated blurry/incomplete uploads | Probation or assignment limitation. |
| Posting photos without approval | Brand/privacy violation; possible removal. |

# Signature / Acknowledgment

| Party | Name / Title | Signature | Date |
| --- | --- | --- | --- |
| AITCOH Authorized Representative |  |  |  |
| Installer / Contractor |  |  |  |